LO2 TEST PLANNING DOCUMENT

R1 Correctness (expected correct behaviour of valid inputs): Correctness of geometric and query computations, logic and input parsing using DTOs. Correctness is a functional requirement. This is observed since the distances must be computed per specification with the required rounding, query operators must behave correctly, and input given must be correctly parsed by extracting the JSON body into the matching parameters for handling.

Where it fits in the lifecycle: unit tests should be written and executed during development to verify local correctness of deterministic logic, during continuous integration. Unit test should be rerun and system tests should be executed against a fully developed application, this si to ensure there is end to end correctness with all components built as correctness acts as a release gate before deployment. According to the slides for Chapter 20 all of this would be done during plan, create, verify and release.

R2 Robustness (likelihood of correct behaviour in expected use): Robust handling of invalid input. Needs system testing. Invalid input may arise in the form of semantic and syntactic errors such as inputs where coordinates are outside longitude and latitude bounds. In this case, the correct error returned would be a 400 error. Detection is also needed in the code to ensure that all JSON body is checked prior to parsing.

Where it fits in the lifecycle: During continuous integration as system tests executes a negative test corpus including malformed JSON inputs and missing fields, like correctness it also acts a release gate prior to deployment. According to the slides for Chapter 20 all of this would be done during plan, create, verify and release.

R3 Safety (a robustness property focused on avoiding hazardous behaviour): Safety considerations for the no-fly zones. No fly zones can be observed on a GeoJSON map, so these can be checked with unit testing and ensuring a drone’s flight path avoids these zones can be checked with system testing and integration testing to ensure the components work together.

Where it fits in the life cycle: Unit tests can be built during development to ensure correct extraction of data and correct parsing, however for the integration these tests must be built in the build/ continuous integration stage and system tests must validate the behaviour, this can be during CI or pre-release validation. According to the slides for Chapter 20 all of this would be done during plan, create, verify and release.

R4 Availability: The external endpoint that’s called internally must be available. Tested using system tests.

Where it fits in the lifecycle: Can be tested in the CI pipeline since it may use mock endpoints and configured failures. System testing can be conducted in pre deployment tests and staging environments. According to the slides for Chapter 20 all of this would be done during plan, create, verify and configure.

PRIORITY AND PRE-REQUISITES:

R1: High priority since it is a core functional requirement of the system since if any aspect of logic/calculations/parsing are incorrect the system produces invalid downstream behaviour and results.

R2: High priority since the semantic and syntactic errors can cause undefined system behaviour and crashes.

R3: High priority since these no fly zones also may be as a result of regulation or consideration for general public or wildlife.

R4: Medium priority since external factors can influence the availability of the whole system such as weather not allowing drones to operate.

Because these requirements have a higher priority it warrants more than one testing and analysis approach according to Chapter 3 of Y&P. Chapter 4 suggests that early detection of issues leads to reduced requirement for testing and analysis.

Partition Principle R1:

- Input parsing correctness from JSON bodies (using DTOS) and endpoint parameters (using @PathVariable)

- Consistency of variable names throughout code or proper use of @Override

- Computation/calculation correctness

- Layer communication is upheld so the controller layer can call the service logic layer, done by using @Service or @Controller annotations

If the parsing is correct, the controller can call the service layer and computations are correct then theoretically the endpoint result should be correct.

This suggests that we will need unit testing for verification of correctness of logic, integration testing to ensure that the use of functions and variables don’t overwrite or fail other code and system testing for overall system correctness of the output.

Partition Principle R2:

- Checking of inputted JSON body embedded in the code

- Specifying for only correct data with hardcoded variable types, in the sense that the code rejects anything other than correct

- Returning error 400 to the user after these checks

By only allowing correct data to be inputted (this is done with DTOs specifying the variable type) and ensuring a 400 error is returned, we know the system is robust since that is how the requirements specify the desired robustness.

This suggests that system tests are needed to verify behaviour when given an incorrect input.

Partition Principle R3:

- Co ordinates extracted correctly using get env from the endpoint in the Config file

- Serialising co ordinates into a list of no fly zones

- Calling this into end points and functions

By using get environment variables from the embedded endpoint these co ordinates of no fly zones can be extracted, if these are serialized into a list and correctly called in functions and endpoints, path finding algorithms should avoid these points.

This suggests we will need system tests to determine if the no fly zone behaviour is working accurately.

To validate behaviour we can log data and analyse it to see how the system behaves.

To verify we can generate synthetic data and use cases.

SCAFFOLDING + INSTRUMENTATION:

R1: We need reusable test data fixtures such as known coordinate pairs with known expected distances and known query objects with expected filtered results to test calculations, logic and algorithms. These also include boundary cases and allow all unit, integration and system test to be repeatable. To verify DTO parsing we can use mock MVC to mock HTTP set up with mocked inputs. Extra instrumentation can be added to code in the form of structured logging for monitoring processes.

R2: To test system behaviour under invalid input we need a negative test input corpus that includes malformed JSON and missing fields and semantic errors. We will also need a consistent way to assert error responses, this can be done by using the 400 output which is taken directly from the specification for instrumentation.

R3: We will need a controlled configuration for the environment variables set up which would include a test configuration that sets ILP_ENDPOINT to a known value from a list of values that work – this ensures the list of no fly zones can be extracted. Setting the no fly zones to a fixed dataset allows for testing of how the code and flight path algorithm handles it, this can all be cross checked with structured responses via GeoJSON, by adjusting code to colour the no fly zones for visibility for instrumentation. Mocked paths can be made that handle the fixed dataset for testing.

R4: We can repeat the scaffolding from R3, instead we can just observe the ability of the system to extract the data from the endpoint, which would indicate the end point’s activeness. Early error responses can prove the system behaviour when dependencies fail.

EVALUATION OF INSTRUMENTATION:

The instrumentation advised can support correctness, robustness, and safety properties observable through structured responses and GeoJSON outputs. The instrumentation requires additional supporting elements such as structured outputs, realistic synthetic data, and consistent logging to monitor system behaviour during test execution. GeoJSON-based observation does not require significant additional resources and provides a clear and practical way to inspect routing behaviour. However, additional performance or availability logging may improve confidence in reliability if the system were extended further, for example by capturing downtime or delayed responses from upstream services.

A limitation of the instrumentation is that it does not fully capture real-world operational behaviour. The use of synthetic data, including boundary cases, can be time-consuming to design and may not reflect all realistic scenarios. In addition, there is no existing confirmed routing data available to compare against, meaning that routes visualised through GeoJSON can be inspected for safety constraints but cannot be validated against known correct previous paths.

EVALUATION OF QUALITY OF TEST PLAN:

The test plan addresses correctness, robustness, safety, and availability at appropriate testing levels. Test techniques were selected based on the nature and priority of each requirement, with unit testing used for deterministic/mathematical logic, system testing for API behaviour and robustness, and scenario-based testing for safety constraints. Higher-priority requirements need greater testing effort, including multiple test levels and early verification to reduce downstream testing cost.

The partition principle broke down the core components of each requirement and shows the components needed for the requirement to work, this can help ensure adequate testing since necessary factors will be tested.

Omissions and vulnerabilities :

- There is mention of synthetic data, however realistically this will have to be excluded due to the resource and time constraints. Mocking inputs instead may be a weaker substitute.

- Availability testing is constrained by the presence of external dependencies that cannot be fully validated (like the behaviour of the upstream end point, if this is down, everything fails however this is not controlled by this system).

- Active logging as mentioned in the plan would need greater resources, this is something that may potentially have to be missed.

- Generating test corpus can be very time consuming.

- Most of the testing happens during planning, creating and verifying in the dev ops lifecycle, meaning this may take attention away from other processes in these phases.